PersonaPath

Multi-Modal AI for Developmental Speaking & Personality Assessment

Final Implementation Plan  |  T4 GPU Multi-Account Edition

Live Webcam Capture  |  Direct Audio Features  |  Two-Person Team

# 1. Project Overview

PersonaPath is a multi-modal AI coaching tool with two phases. Phase 1 is a Literacy Coach for children aged 5-10 that uses Transformer-based phoneme alignment to score pronunciation in real time. Phase 2 is a Presentation Pro for ages 10+ that records a live 30-second webcam clip, then uses CNN emotion analysis and LSTM vocal confidence scoring to generate personalised coaching feedback via the Claude API.

| Phase | Target Users | Core AI | Input Method | Output |
| --- | --- | --- | --- | --- |
| Phase 1 — Literacy Coach | Ages 5-10 | Wav2Vec 2.0 + Levenshtein | Microphone audio | Word-level Red/Grey/Green scoring + WPM + Claude tip |
| Phase 2 — Presentation Pro | Ages 10+ | MobileNetV2 CNN + 2-layer LSTM | Live webcam (30 sec) | Confidence ring + filler count + Claude coaching |

# 2. Feasibility Verdict

| Component | Verdict | Notes |
| --- | --- | --- |
| Phase 1 Pronunciation Coach | FULLY BUILDABLE | Hero demo feature — highest priority |
| CNN Emotion (Phase 2) | BUILDABLE | MobileNetV2 fine-tuned on FER-2013 |
| LSTM Confidence (Phase 2) | BUILDABLE | 2-layer LSTM on MFCC + delta features — no spectrograms |
| Live webcam 30-sec capture | BUILDABLE | gr.Video(source='webcam') — capture then process offline; fallback to file upload |
| Continuous live inference | DROPPED | T4 latency makes frame-by-frame live inference unreliable |
| MyST Corpus (LDC) | DROPPED | Weeks + paid license; CHILDES is a free equivalent |

# 3. Technical Pipeline

## 3.1 Phase 1 — Literacy Coach (Ages 5-10)

The pronunciation alignment pipeline is the core demo feature:

- Audio captured via browser microphone in Gradio (gr.Audio(source='microphone'))

- Wav2Vec 2.0 (facebook/wav2vec2-base-960h) transcribes speech to text with word-level confidence scores

- CMU Pronouncing Dictionary provides expected phoneme sequences for each reference word

- Levenshtein distance compares spoken vs. expected transcription at word level

- Confidence < 0.7 = Mispronounced (Red); word absent = Skipped (Grey); else = Correct (Green)

- WPM calculated from audio duration and word count

- Hesitations flagged at silence gaps > 1.5s via librosa.effects.split()

- Claude API generates a personalised encouragement tip based on the word scores

## 3.2 Phase 2 — Presentation Pro (Ages 10+)

Phase 2 uses a live 30-second webcam recording, processed offline after capture:

- User clicks Record in Gradio — gr.Video(source='webcam', include_audio=True) handles capture

- After 30 seconds, Gradio returns the clip as an mp4 file path — same as a file upload internally

- OpenCV extracts frames at 3 fps from the recorded clip

- MobileNetV2 (fine-tuned on FER-2013) classifies emotion per frame: confident, neutral, nervous, fearful

- librosa extracts MFCC + delta + pitch features from the audio track

- 2-layer LSTM predicts vocal confidence score (0-100) from the feature sequence

- Filler word detection via keyword scan for 'um', 'uh', 'like', 'so'

- WPM and pitch standard deviation computed as clarity proxies

- Gradio dashboard renders Confidence ring and Claude generates a coaching summary

Why 30-sec capture, not continuous live inference Capturing a fixed 30-second clip and then processing it offline is identical to the pre-recorded file approach under the hood — gr.Video(source='webcam') returns an mp4 path, and the entire inference pipeline runs on that file after recording finishes. This gives a live-camera user experience with zero latency risk on T4.

### Gradio Component for Live Capture

# Person B implements this in app.py

import gradio as gr

with gr.Blocks() as demo:

with gr.Tab('Phase 2 — Presentation Pro'):

webcam = gr.Video(source='webcam', include_audio=True,

label='Record 30-second clip')

upload = gr.File(label='Or upload a video file (fallback)')

run_btn = gr.Button('Analyse')

confidence_out = gr.Number(label='Confidence Score (0-100)')

tip_out = gr.Textbox(label='Claude Coaching Tip')

def analyse(webcam_path, upload_path):

path = webcam_path or upload_path

return analyze_presentation(path)  # Person A's function

run_btn.click(analyse, inputs=[webcam, upload],

outputs=[confidence_out, tip_out])

## 3.3 Audio Feature Approach — Direct MFCC Features

Faculty Advisory Avoid converting audio data into graphical representations such as spectrograms for model training. Use raw numerical audio features directly with sequence models instead.

### Features Extracted with librosa (41 per frame)

| Feature | Dimensions | What It Captures |
| --- | --- | --- |
| MFCCs | 13 | Timbral texture of speech — the primary feature set |
| Delta MFCCs | 13 | Rate of change — captures temporal dynamics |
| Delta-Delta MFCCs | 13 | Acceleration — captures articulation changes |
| Pitch (F0) via librosa.yin() | 1 | Fundamental frequency — prosodic variation |
| RMS Energy | 1 | Frame-level loudness |
| Zero Crossing Rate | 1 | Voiced vs. unvoiced segments |

### LSTM Architecture

Input shape: (200 frames, 41 features)

- Layer 1: LSTM(128 units, return_sequences=True) + Dropout(0.3)

- Layer 2: LSTM(64 units, return_sequences=False) + Dropout(0.3)

- Layer 3: Dense(32, activation='relu')

- Output: Dense(1, activation='sigmoid') scaled to 0-100

- Loss: Mean Squared Error  |  Optimiser: Adam  |  Metric: MAE

### Feature Extraction

# extract_features() used at both training time and inference time

def extract_features(path, sr=16000, n_mfcc=13, max_frames=200):

y, sr  = librosa.load(path, sr=sr)

mfcc   = librosa.feature.mfcc(y=y, sr=sr, n_mfcc=n_mfcc)

delta  = librosa.feature.delta(mfcc)

delta2 = librosa.feature.delta(mfcc, order=2)

pitch  = librosa.yin(y, fmin=50, fmax=500)[np.newaxis, :]

rms    = librosa.feature.rms(y=y)

zcr    = librosa.feature.zero_crossing_rate(y)

feat   = np.vstack([mfcc, delta, delta2, pitch, rms, zcr]).T

feat   = feat[:max_frames] if len(feat) > max_frames else \

np.pad(feat, ((0, max_frames - len(feat)), (0, 0)))

return feat  # shape: (200, 41)

# 4. Datasets

| Dataset | Source | Use | Access |
| --- | --- | --- | --- |
| FER-2013 | HuggingFace (AutumnQiu/fer2013) | Train CNN for 7-class emotion classification | Free, instant |
| Mini LibriSpeech (OpenSLR-31) | openslr.org | Train LSTM on MFCC + delta features | Free, ~1.5 GB |
| CHILDES | childes.talkbank.org | Child speech reference for Phase 1 calibration | Free, academic |
| CMU Pronouncing Dict | pip install pronouncing | Phoneme-level reference for Levenshtein alignment | Free, instant |
| Live webcam clips | Recorded during demo (30s each) | Phase 2 demo inputs | Immediate |

# 5. Two-Person Team Split

Phase 1 (Pronunciation Pipeline) and the Gradio Dashboard are fully separable. Both people work in parallel from Day 1 after agreeing on the interface contract below. Person B uses a mock function until Day 4, so neither person is ever blocked.

|  | Person A — Pronunciation Pipeline | Person B — Gradio Dashboard |
| --- | --- | --- |
| Owns | pronunciation_pipeline.py | app.py |
| Day 1 | Set up Wav2Vec 2.0, CMU Dict, pronouncing library. Agree and sign off interface contract. | Scaffold Gradio app (two tabs). Wire mock Phase 1 function. Build Phase 2 webcam capture tab. |
| Day 2-3 | Levenshtein alignment, Red/Grey/Green scoring, WPM, hesitation detection. | Build Phase 2 inference display: confidence ring, filler count, pitch std readout. |
| Day 4 | Integrate Claude API tip. Wrap in agreed function signature. Test with 5+ audio clips. | Swap mock for Person A's real function. Wire webcam path through full pipeline. End-to-end test. |
| Day 5 | Bug fixes, edge cases, support integration questions. | Polish UI, Claude tip display, full demo run. Prepare demo script. |

## 5.1 Interface Contract (Agree Day 1 — Do Not Change After)

# pronunciation_pipeline.py  —  Person A owns this

def analyze_speech(audio_path: str, reference_text: str) -> dict:

# Returns:

#   words       : list of {"word": str, "status": "correct"|"mispronounced"|"skipped"}

#   wpm         : int

#   hesitations : int  (pauses > 1.5s)

#   tip         : str  (Claude coaching tip)

# app.py  —  Person B's Day 1 mock (replaced on Day 4)

def analyze_speech(audio_path, reference_text):

return {

"words": [{"word": "The",      "status": "correct"},

{"word": "elephant", "status": "mispronounced"},

{"word": "sat",      "status": "skipped"}],

"wpm": 82, "hesitations": 2,

"tip": "Great try! Let's practice elephant together."

}

## 5.2 Coordination Rules

- Agree on the function signatures for both analyze_speech and analyze_presentation on Day 1

- Both push code to a shared Google Drive folder or GitHub repo daily

- Person B uses mock functions until Person A signals Day 4 readiness — no blocking

- Person A owns pronunciation_pipeline.py; Person B imports it — no other shared files

- Claude API key stored once in Colab secrets or a .env file; Person B's app.py loads it

- Final integration test on Day 5 morning — full end-to-end demo run together before the presentation

Blocking Risk: Zero Because Person B works against mocks from Day 1, neither person ever waits on the other. The only hard sync point is Day 4 when real functions replace the mocks — this should take under 30 minutes if the contract was respected.

# 6. 5-Day Schedule

| Day | Focus | Person A | Person B | Risk |
| --- | --- | --- | --- | --- |
| Day 1 | Setup & Contract | Download datasets. Extract MFCC features to .npy. Agree function signatures. | Scaffold Gradio app. Build webcam tab with mock. Agree function signatures. | Low |
| Day 2 | CNN + Alignment | Wav2Vec transcription + Levenshtein word diff. | CNN training: fine-tune MobileNetV2 on FER-2013 (Account 1). Target >60% val accuracy. | Medium |
| Day 3 | LSTM + Scoring | Red/Grey/Green thresholding, WPM, hesitation detection. | LSTM training on MFCC features (Account 2, parallel). 2-layer, 128 hidden units. | Medium |
| Day 4 | Integration | Claude API tip. Wrap into analyze_speech(). Test 5+ audio clips. | Swap mocks for real functions. Wire webcam capture end-to-end. Full pipeline test. | Low |
| Day 5 | Polish & Demo | Bug fixes. Support Person B's integration queries. | UI polish, Claude tip display, confidence ring. Record demo videos as backup. | Low |

# 7. T4 GPU Multi-Account Strategy

| Account | Task | Day | Notes |
| --- | --- | --- | --- |
| Account 1 | CNN (MobileNetV2 on FER-2013) | Day 2 | Save checkpoint every 2 epochs to Drive |
| Account 2 | LSTM (on MFCC + delta features) | Day 2-3 | Run parallel; load .npy arrays from Drive |
| Account 1 or 2 | Wav2Vec inference + Gradio UI | Day 4-5 | Inference only — no GPU-heavy training |
| Any account | Claude API calls | Day 4-5 | No GPU needed — API calls only |

Never lose training progress Mount Google Drive at the start of every session. Save model checkpoint after every epoch. Always resume from the latest checkpoint — never restart from scratch. Keep MFCC .npy arrays in Drive; extraction takes 20+ minutes.

# 8. Scope — Build vs. Drop

| Feature | Decision | Rationale |
| --- | --- | --- |
| Pronunciation highlighting (Phase 1) | BUILD — Priority 1 | Core demo feature |
| WPM + hesitation detection | BUILD — Priority 1 | Simple librosa logic; high visual impact |
| Claude coaching tip (both phases) | BUILD — Priority 1 | One API call; transforms demo quality |
| CNN emotion scoring (Phase 2) | BUILD — Priority 2 | Runs on captured 30-sec clip after recording |
| LSTM confidence scoring | BUILD — Priority 2 | Satisfies RNN syllabus; uses MFCC direct features |
| Live webcam 30-sec capture | BUILD — Priority 2 | gr.Video(source='webcam'); file upload as fallback |
| Filler word detection | BUILD — Priority 3 | Simple keyword scan; adds depth to Phase 2 |
| Continuous live inference | DROPPED | T4 latency unreliable; capture-then-process solves this |
| Spectrogram-based audio | DROPPED (faculty guidance) | MFCC direct features are more effective |
| Clarity score ring | DROPPED | No ground truth; would undermine credibility |
| MyST / LDC corpus | DROPPED | Access too slow; CHILDES is the free equivalent |

# 9. Syllabus Module Alignment

| Module | Component | How it's Satisfied |
| --- | --- | --- |
| CNNs & Multi-class Classification | Emotion CNN (Phase 2) | MobileNetV2 fine-tuned on FER-2013; 7-class emotion output |
| RNNs & Sequence Processing | Confidence LSTM (Phase 2) | 2-layer LSTM on MFCC + delta time-series; direct features not images |
| Attention & Transformers | Wav2Vec 2.0 (Phase 1) | Transformer encoder; HuggingFace transfer learning; no fine-tuning needed |
| Generative AI Applications | Claude API (both phases) | Reasoning layer for coaching summaries and word-practice tips |
| Model Deployment | Gradio Dashboard | Interactive web UI; webcam capture; file upload fallback; live score rings |

# 10. Demo & Pitch Scripts

## 10.1 Phase 1 Demo Script

- Display paragraph: 'The elephant sat quietly by the river bank.'

- Read aloud with one deliberate mispronunciation ('elefant') and one skip

- Show live Red/Grey/Green word highlighting appear in Gradio

- Point to WPM readout and hesitation marker

- Show Claude's generated tip: 'Great try! Let's practice the word elephant together.'

## 10.2 Phase 2 Demo Script (Live Webcam)

- Click Record — camera activates in the browser

- Speak for 30 seconds: nervous version — monotone, several 'um' and 'uh' fillers

- Recording stops; inference runs automatically on the captured clip

- Show Confidence ring at ~35%; filler count highlighted; Claude coaching tip appears

- Record a second 30-second clip: confident version — varied pitch, no fillers

- Show Confidence ring jump to ~80%; Claude coaching comparison side by side

Key Pitch Message PersonaPath is not just a speech tool — it is an AI development coach. Phase 1 builds foundational literacy for children aged 5-10 using Transformer-based phoneme alignment. Phase 2 builds communication confidence for adolescents using CNN + RNN multi-modal analysis on live webcam recordings. The Claude API layer transforms raw metrics into actionable, encouraging, human-like feedback.

Confidential — Project Draft